ShopAI

Inventory Tracker with AI Reorder Suggestions

"Stock khatam hone se pehle, ShopAI bata dega."

Project Scope Document  |  v2.0  |  April 2026

# 1. Project Overview

ShopAI is a mobile application built for small Indian retail shops that helps owners track inventory, monitor stock levels, and receive AI-powered reorder suggestions — all via a simple Android app and WhatsApp alerts.

The core problem it solves: small shop owners in tier-2 and tier-3 Indian towns lose money every day because they run out of stock unexpectedly or over-order and waste capital. No affordable, simple tool exists for them today.

# 2. Target Users

| Business Type | Fit | Reason |
| --- | --- | --- |
| Medical / chemist store | Best | Medicines expire, 100s of SKUs, high stakes |
| Kirana / grocery shop | Best | Daily sales, many products, low tech adoption |
| Stationery / book shop | Best | Seasonal demand spikes |
| Hardware store | Good | Many variants, manual tracking painful |
| Salon / beauty shop | Good | Predictable product usage per service |
| Clothing / textile shop | Good | Size + colour variant tracking |
| Restaurant / dhaba | Niche | Daily ingredient stock, habit harder to build |
| Coaching center | Niche | Books + stationery, smaller scale |

Primary geographic target: Tier-2 and tier-3 towns in West Bengal and North India — starting with Kaliyaganj and surrounding district.

# 3. The Problem

Shop owners manually track stock in notebooks or memory

They run out of fast-moving items and lose sales

They over-order slow-moving items and tie up cash

No affordable tool exists — existing solutions cost ₹2,000–10,000/month, far beyond reach

Shop owners are comfortable with WhatsApp but not with complex software

# 4. The Solution

A simple Android app where the shopkeeper:

Adds products and sets minimum stock thresholds

Logs daily sales with one tap

Gets WhatsApp alerts when stock drops low

Gets AI-generated reorder suggestions based on sales history

Everything runs on shared infrastructure — one backend serving multiple shops — keeping costs as low as ₹110–340 per shop per month at scale.

# 5. Core Features — v1 Scope

## 5.1 Stock Entry / Update

Add new products (name, category, unit, opening stock)

Update stock quantity after deliveries arrive

Set minimum stock threshold per product

View full product list with current stock levels

## 5.2 Sales Tracking

Daily sales entry — tap a product, enter quantity sold

Auto-deducts from current stock

Builds daily sales history per product

Shows today’s total sales count on dashboard

## 5.3 AI Reorder Suggestions (Claude API)

Triggered once daily via cron job (batched across all shops) or on-demand by owner

Sends anonymised last 14-day sales patterns to Claude API — no product names or shop identity included

Claude returns: urgency level, days of stock left, suggested reorder quantity, short reason

Displayed as clean cards in the app

Only triggered when user has given data sharing consent

Suggestions batched to keep API costs minimal (~₹15–40/month per shop)

## 5.4 Low Stock Alerts — WhatsApp

Low stock detection runs locally on device — works even without internet

WhatsApp/SMS alerts sent via cloud only when consent is given and internet is available

Sent via shared WATI account (cost split across all shops)

SMS fallback via Fast2SMS for shops without WhatsApp

Owner sets alert timing: instant or daily morning digest

## 5.5 Offline Support & Data Sync

ShopAI is designed to work fully offline and sync when internet is available. This is critical for shop owners in areas with unreliable connectivity.

### Local storage (on device)

expo-sqlite stores all transactional data: products, sales_log, suggestions_cache, sync_queue

MMKV (react-native-mmkv) stores fast key-value flags: consent setting, auth token, plan type

All user actions write to SQLite first — the app is always responsive regardless of connectivity

### Sync queue mechanism

Every write appends a row to a local sync_queue table with fields: table name, row ID, operation (insert/update), and synced status. When internet is available and consent is given, a background processor flushes all unsynced rows as a batch POST to the backend, then marks them as synced.

### Sync flow

User action → write to SQLite + append to sync_queue

NetInfo check: if offline, queue stays; retry automatically when online

Privacy gate check: if consent = false, queue stays local; no cloud sync, no Claude, no WATI

If online + consent = true: flush sync_queue → Express API → Supabase

Daily cron job then triggers Claude API for that shop’s suggestions

## 5.6 Privacy & Data Consent

ShopAI gives shop owners full control over their data. This is presented clearly during onboarding, not buried in a legal wall.

### Consent flag

A single boolean (consent_given) stored in MMKV controls three behaviours: whether the sync queue flushes to cloud, whether Claude API is called for that shop, and whether WATI alerts are sent (requires WhatsApp number stored server-side).

### What works without consent (local-only mode)

Full stock tracking and product management

Daily sales logging

Local low-stock detection (stock < threshold computed on device)

Suggestions cache from last sync (if they previously consented)

### What requires consent

Cloud backup and multi-device restore

AI reorder suggestions (Claude API)

WhatsApp and SMS alerts

### Onboarding consent screen

"AI suggestions ke liye, aapke sales numbers ek secure server pe jaate hain. Aapka naam, shop name, ya location kabhi share nahi hota. Aap kabhi bhi band kar sakte hain."

Users who decline can still use the Basic plan (₹299/month) for local-only tracking. The consent screen maps naturally to the plan selection step.

### Data sent to Claude API (anonymised)

When consent is given, only statistical patterns are sent — never product names, shop names, or location. Example:

{ avg_daily_sales: 10.2, current_stock: 8, min_threshold: 10, trend: "declining", days_left: 0 }

# 6. Folder Structure

Monorepo with two top-level directories. Only backend/ deploys to Railway. The mobile/ directory builds via Expo EAS.

shopai/
├── backend/
│   ├── src/
│   │   ├── config/          # supabase.js, claude.js
│   │   ├── routes/          # products, sales, suggestions, alerts
│   │   ├── controllers/
│   │   ├── services/        # claudeService, watiService, smsService
│   │   ├── middleware/      # auth.js (Supabase JWT), errorHandler.js
│   │   └── jobs/            # dailySuggestions.js (cron)
│   └── railway.toml
└── mobile/
    ├── src/
    │   ├── api/             # Axios client → Railway URL
    │   ├── screens/         # Dashboard, StockEntry, Sales, Suggestions, Alerts
    │   ├── components/
    │   ├── store/           # Zustand: useShopStore, useProductStore, useSalesStore
    │   ├── db/              # SQLite schema, sync queue processor
    │   └── navigation/
    └── App.jsx

# 7. Tech Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Mobile app | React Native + Expo | Cross-platform, developer’s strength |
| Navigation | React Navigation v6 | Industry standard |
| State management | Zustand | Lightweight, simple |
| Local DB | expo-sqlite | Offline-first storage, sync queue |
| Local prefs | react-native-mmkv | Fast key-value: consent flag, auth token |
| Connectivity | @react-native-community/netinfo | Online/offline detection for sync |
| Backend | Node.js + Express | Simple REST API |
| Database | Supabase (PostgreSQL) | Free tier, auth built-in, realtime |
| AI engine | Anthropic Claude API | Reorder suggestions (consent-gated) |
| WhatsApp alerts | WATI (shared account) | Cost split across shops |
| SMS fallback | Fast2SMS | ₹0.15–0.25 per SMS |
| Hosting | Railway | Backend deployment |

# 8. App Screens — v1

| Screen | Purpose |
| --- | --- |
| Dashboard | Overview: total products, low stock count, today’s sales, sync status indicator |
| Stock entry | Add/edit products, update stock after delivery |
| Sales tracking | Daily sales log per product |
| AI suggestions | Reorder suggestions with urgency cards (locked if no consent) |
| Alert settings | Set WhatsApp number, alert preferences, manage data consent toggle |

# 9. Database Schema

## 9.1 Supabase (cloud)

-- Shops
create table shops (
  id uuid primary key default gen_random_uuid(),
  owner_name text not null,
  shop_name text not null,
  whatsapp_number text,
  plan text default 'standard',
  consent_given boolean default false,
  created_at timestamp default now()
);

-- Products
create table products (
  id uuid primary key default gen_random_uuid(),
  shop_id uuid references shops(id),
  name text not null,
  category text,
  unit text default 'piece',
  stock int default 0,
  min_threshold int default 5,
  created_at timestamp default now()
);

-- Daily sales log
create table sales_log (
  id uuid primary key default gen_random_uuid(),
  product_id uuid references products(id),
  shop_id uuid references shops(id),
  qty_sold int not null,
  sold_date date default current_date
);

-- AI suggestion log
create table suggestions_log (
  id uuid primary key default gen_random_uuid(),
  shop_id uuid references shops(id),
  product_id uuid references products(id),
  urgency text,
  days_left int,
  suggested_qty int,
  reason text,
  created_at timestamp default now()
);

## 9.2 SQLite (local, on device)

-- Mirror of cloud tables (same structure)
CREATE TABLE IF NOT EXISTS products ( ... same columns ... );
CREATE TABLE IF NOT EXISTS sales_log ( ... same columns ... );
CREATE TABLE IF NOT EXISTS suggestions_cache ( ... same columns ... );

-- Sync queue (local only, never synced to cloud)
CREATE TABLE IF NOT EXISTS sync_queue (
  id INTEGER PRIMARY KEY AUTOINCREMENT,
  table_name TEXT NOT NULL,
  row_id TEXT NOT NULL,
  operation TEXT NOT NULL,  -- insert | update | delete
  payload TEXT,             -- JSON of the row data
  synced INTEGER DEFAULT 0,
  created_at TEXT DEFAULT (datetime('now'))
);

# 10. Pricing Model

## 10.1 Shared infrastructure costs

| Shops | WATI | Claude API | Hosting | Total cost | Per shop cost |
| --- | --- | --- | --- | --- | --- |
| 5 shops | ₹1,500 | ₹200 | ₹0 | ₹1,700 | ₹340 |
| 10 shops | ₹1,500 | ₹400 | ₹0 | ₹1,900 | ₹190 |
| 20 shops | ₹1,500 | ₹800 | ₹500 | ₹2,800 | ₹140 |
| 50 shops | ₹3,000 | ₹2,000 | ₹500 | ₹5,500 | ₹110 |

Claude API cost assumes consent_given = true for ~80% of shops. Local-only users (consent = false) incur zero Claude API cost and improve per-shop margin on the Basic plan.

## 10.2 Customer pricing

| Plan | Monthly | What’s included |
| --- | --- | --- |
| Basic | ₹299/month | Stock tracking + local low-stock detection + SMS alerts (no cloud sync, no AI) |
| Standard | ₹499/month | Everything + cloud backup + WhatsApp alerts + AI suggestions |
| Setup fee | ₹500–1,000 | One-time, on-site setup and onboarding |

## 10.3 Early adopter offer (first 10 shops)

₹2,000 one-time → lifetime free use. Goal: Get real users, real feedback, ₹20,000 upfront cash to fund the build.

# 11. Revenue Projection

| Shops | Avg ₹400/month | Running cost | Monthly profit |
| --- | --- | --- | --- |
| 10 shops | ₹4,000 | ₹1,900 | ₹2,100 |
| 25 shops | ₹10,000 | ₹3,500 | ₹6,500 |
| 50 shops | ₹20,000 | ₹5,500 | ₹14,500 |
| 100 shops | ₹40,000 | ₹9,000 | ₹31,000 |

# 12. Build Timeline

| Weekend | Focus | Deliverable |
| --- | --- | --- |
| Weekend 1 | Foundation | Expo setup, SQLite schema + sync_queue, Supabase schema, stock entry + product list screens, OTP auth, MMKV consent flag |
| Weekend 2 | Core features | Sales tracking, offline sync processor, Claude AI integration (consent-gated), suggestions screen, low stock detection (local) |
| Weekend 3 | Polish + alerts | WATI WhatsApp alerts, consent onboarding screen, dashboard stats + sync status indicator, UI polish, Railway deploy, test on real device |

# 13. Future Scope — v2 and Beyond

| Feature | Version | Notes |
| --- | --- | --- |
| Barcode scanner support | v2 | Auto stock deduction on sale |
| Expiry date tracking | v2 | Critical for medical stores |
| Multi-shop support | v2 | One owner, multiple locations |
| Supplier contact integration | v2 | One-tap WhatsApp to supplier from suggestion |
| Unit variants | v2 | Loose vs packet, sizes, colours |
| Sales analytics dashboard | v2 | Weekly and monthly trends |
| Offline mode (full) | v2 | Already partially built in v1 via sync queue |
| Salon — usage per service | v3 | Track product consumed per customer |
| Restaurant — daily ingredient reset | v3 | Perishable stock management |
| UPI payment tracking | v3 | Link sales to payment mode |
| Hindi / Bengali language UI | v3 | Full regional language support |

# 14. Go-To-Market Strategy

## Phase 1 — Local vertical focus

Target one business type in Kaliyaganj first (recommended: medical stores or kirana shops). One happy client refers others — they all know each other and face identical problems.

## Phase 2 — Word of mouth + YouTube

Document the build and first client onboarding as a YouTube video in Hinglish. Positions the developer as the local AI tech expert. Inbound leads follow.

## Phase 3 — Expand verticals

Add small customisations per vertical (expiry dates for medical, variants for clothing) and charge slightly higher setup fees while reusing 90% of the codebase.

# 15. Competitive Advantage

Only solution built specifically for small-town Indian shops at Bharat pricing

WhatsApp-native alerts — no new app habit required for shop owners

Works fully offline — reliable even in areas with poor internet connectivity

AI suggestions in simple Hindi/English — not technical jargon

Privacy-first: Basic plan users never share any data, building trust before upsell

Developer is local — can do on-site setup and support, building trust

# 16. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Shops don’t enter sales daily | Make it one-tap simple; send daily WhatsApp reminder |
| Claude API costs spike | Batch suggestions once/day; gate behind consent; Basic plan users never hit Claude |
| WATI cost too high early | Start with SMS (Fast2SMS) for first 5 shops |
| Shop owner loses phone | Cloud sync (for consent users) — data restore instantly; local-only users accept the risk |
| Shop owner refuses data sharing | Basic plan still generates revenue at ₹299/month with zero Claude cost — better margin |
| Competition from bigger apps | Price, offline support, and local presence are the moat |
| Connectivity issues in small towns | Full offline-first architecture with automatic sync when online |